Done	To-Do
#Board / - input of team names DONE! - initial positions can be added NO NEED! / -- Get enough information a about pygame and start building it ABORTED! / - flip baord method and fix working DONE! / To string methods for all the classes DONE! / #Main / - Initiate DONE! / -- Connect GUI also DONE! - Connect with Board and use methods DONE! / #AI / - toStrng no need! / - Plan out minimax of chess board SOME! - returns names and teams done!	- Just use board direct updation - Start Controller method of input and output / #Main - Then act this as a tunnel between Board, AI and GUI / -start finishing player to player / #AI - Just use board direct updation / -Complete the non working minimax

Time-line:

Task	October	November	December
Main-(10) / Game-(20)	- / 20%	10% / -	- / -
GUI-(10)	2%	10%	-
AI-(60)	5%	50%	60%

­Notes:

- Don’t just think about losing pieces, Think about losing specific pieces. Give priorities or	preferences.

- Check and go to recurse for Alpha and beta.

- Whole Board would be passed as parameter in Ai class

- we might need to construct the gui inside board which would be moving methods because it is just printing nothing